Dear future AMOS students,

We would like to share some of our experiences from our AMOS round with you - things that have helped us, but also aspects where we see room for improvement. Perhaps one or two things will help you with your project.

What you should keep in mind:

- Get into the collaboration early! Pair programming or similar forms of collaboration in particular not only increases the learning effect but also strengthens the team spirit.

- Document your work right from the start! Around week 5, you will need to create a burndown chart and a mid-project release plan. It saves a lot of time if you record what you have done in which week right from the start.

From our point of view, there was room for improvement in terms of organization:

- Shirts only after Demo Day: the joint appearance as a team could have been strengthened by distributing shirts early on - unfortunately this was not possible.

- Gira instead of Excel and Git: The use of Gira was an attempt to replace various tools. Our impression was that this was not always clearer or more efficient.

- Challenging communication with the industry partner: Appointments were sometimes scheduled at short notice or not attended at all - often without feedback. Communication was occasionally not very appreciative and from the top down. There was also a lack of clear technical requirements and regular input. (e.g. message at 13:11 let's have a meeting at 14:00)

What went well - and what you should keep:

- Teamwork & cohesion: the collaboration among us students was great. Many of us got involved, took on responsibility and supported each other - keep it up!

- Discord as a communication platform: Fast, direct and clear - Discord was a real benefit for us.

- GitHub is a central work platform: GitHub has proven to be very useful for version control, code reviews and task management.

- Giovanna's support: Whether feedback, solutions or motivation - Giovanna was a great help. Take advantage of the support offered to you!

We wish you every success and, above all, lots of fun with your AMOS project. Make the most of the time, learn from each other and remain open to feedback!

Best regards

The previous AMOS generation